GAF — Implementation Phases

Green Art Factory · Corporate Website & Backend Admin Dashboard

Laravel 13.15 · Filament 5.6 · Spatie Media Library 11 · Cloudinary · MySQL

Working document — supersedes the stack described in the BRD annexes. Generated from the api branch, the BRD, and the Figma design audit.

Status at a glance

| Phase | Scope | Status |
| --- | --- | --- |
| Phase 1 | Rewrite CLAUDE.md against the real codebase | Complete |
| Phase 0 | Figma MCP access + design audit | Complete |
| Phase 2 | Correctness fixes in existing CRUD | In progress |
| Phase 3 | BRD + design module build-out | Blocked — needs sign-off |
| Phase 4 | Figma content-model reconciliation | Folded into Phase 3 |
| Phase 5 | API consolidation + tests | Not started |

Two decisions block Phase 3

Both are cheaper to make now than after the migrations are written.

1. Arabic

BRD section 9 states the site will be "primarily in English and Arabic". No translation strategy has been chosen, and the origin/lang branch already carries an unmerged dashboard language switch. If Arabic is in scope, this changes every migration in Phase 3 — JSON columns versus a translations table — and retrofitting translatable content after the fact is substantially more expensive than deciding up front.

2. Client sign-off on new tables

Phase 3 introduces roughly a dozen tables. The project convention requires client sign-off before new tables or relations are migrated. The Figma schema gap audit is shaped to support this conversation.

Phase 1 — Rewrite CLAUDE.md

Complete. One file changed.

The file described a different project than the one on disk: it claimed Filament v3 in the header and Filament v4 in a later section, where the lockfile is Filament 5.6.7. It documented Meilisearch, AWS S3, Cloudflare R2, SoftDeletes, app/Actions/, app/Services/, app/Http/Resources/ and /api/v1/ routing — none of which exist in the codebase.

Three sections were added carrying information that previously existed nowhere findable:

- A Filament v5 cheat-sheet. Model training data skews toward v3/v4, and the codebase is already correctly v5 — so the documentation was actively causing regressions.

- The Cloudinary architecture note. The decision trail lived only in used_cmds.md. It records why cloudinary-labs was rejected as incompatible with Laravel 13, and that the .png.png double extension is deliberate — removing it breaks every image URL on the site.

- A media collection registry. Model, registered collection name, what Filament writes, what the API reads — with the five current mismatches marked.

Note: CLAUDE.md is listed in .gitignore and has never been tracked. That is very likely why it drifted three major Filament versions unnoticed — it is not reviewed in any pull request. Worth deciding whether to track it.

Phase 0 — Figma design audit

Complete. 794 text layers across 12 screens, compared against the 20 domain tables.

Access required an edit-permission copy of the file; the original was view-only, which the Figma MCP rejects. Findings in brief:

- portfolio_projects stores no descriptive text at all. The project detail screen needs six columns the table does not have, including the Challenge and Solution pair named in BRD FR-2.3.

- Contact Us is a fully designed module absent from the BRD. Enquiry form, studio locations, per-day business hours. Its enquiry form is reused on four screens.

- Careers exceeds FR-5. The application form adds a portfolio URL, a data-processing consent checkbox, and PDF/DOCX resume upload capped at 10MB.

- Nine proposed tables are structurally identical — an ordered list of title and description with an optional value. One polymorphic content_blocks table replaces all nine.

- BRD section 6 needs no new tables. The Collection chips in the design are exactly the existing portfolio_project_variant join.

Phase 2 — Correctness fixes

In progress. No schema changes, no new dependencies. Some of this is live breakage.

2a. Media collection name mismatches

A Filament upload writing to a collection the model never registered still works — Spatie falls back to the default disk — but the per-collection configuration is silently discarded, and any reader using the registered name receives an empty string.

| Model | Registered | Filament writes | API reads |
| --- | --- | --- | --- |
| Product | products | cover_image | products / cover_image |
| Testimonials | testimonial_image | testimonial_images | testimonial_images |
| Partners | logo | partners | partners |
| BlogPosts | Blog_post_image | cover_image | cover_image |
| ServiceItem | service_item_images | cover_image, project_images | same |

Live symptom: /api/products returns a blank cover_image while /api/homepage/products-preview returns a URL — for the same product. Because media rows already exist, the fix needs a data migration updating media.collection_name alongside the code change.

2b. Broken route

GET /api/ is routed to HomepageController@index, a method that does not exist. It throws a 500.

2c. Data-layer defects

- ServiceItem $fillable lists order, but the column is sort_order — sort order is silently not mass-assignable.

- PortfolioProject has no boolean cast on is_featured.

- Partners stores the status value Archive where every other resource stores archived. BlogCategory has no archived option at all.

- The add_description_to_products_table down() method drops descripion — a typo that breaks rollback.

2d. Dead code

- app/Models/Media.php is unused and names columns that do not exist; config/media-library.php resolves Spatie's own class.

- app/Models/create_media_table.php is a make:model typo.

- PortfolioProjectController imports PortfolioProjectCategory, a class that does not exist.

- ProductCategoryController@productsCategory is byte-identical to HomepageController@productsPreview.

2e. Panel usability

- Nine of thirteen resources have no navigation group, and navigationGroups() is not declared on the panel — so sidebar ordering is non-deterministic.

- The portfolio table shows neither is_featured nor featured_order, making the homepage-featuring function invisible and unfilterable.

- The blog table shows a raw blog_category_id integer instead of the category name.

- Six models carry sort_order; only HeroSlides has reorderable() on its table.

2f. Environment

.env.example is missing every Cloudinary key the application requires. A fresh clone running composer setup gets a non-functional media pipeline.

Phase 3 — Module build-out

Blocked on the two decisions above. Ordered by BRD priority.

| Item | Requirement | Notes |
| --- | --- | --- |
| Role-based access | FR-1.1 to 1.3 | Launch blocker. User does not implement FilamentUser, so the panel returns 403 outside local. |
| Project to gallery sync | Section 6, FR-3.2 | No new tables. Read-time aggregation over the existing pivot, filtered on published. |
| portfolio_projects columns | FR-2.2, FR-2.3 | Six columns: excerpt, execution, key_stages, key_highlights, challenge, solution. |
| Careers | FR-5.1 to 5.4 | Two tables plus content blocks. First public write endpoint in the codebase. |
| Contact | Not in BRD | Three tables. Raise as scope with the client. |
| About Us / Team | FR-4.1 to 4.3 | Largely present on origin/about — rebase rather than rebuild. |
| content_blocks | Design-derived | One polymorphic table replacing nine bespoke ones. |
| Soft deletes | FR-2.7 | deleted_at across content tables, with restore and force-delete actions. |
| Activity log | FR-1.4 | Read-only resource, Super Admin only. |
| SEO metadata | FR-7.1 | Polymorphic seo_meta rather than columns on nine tables. |

Image optimisation (FR-6.2) is already satisfied — the Cloudinary URL generator emits f_auto and q_auto. No conversions need registering.

Phase 5 — API consolidation

The API returns five different response envelopes across eighteen endpoints: a bare array, a flat object, a data wrapper, data with meta, and success with message, data and meta. A typed frontend client would need five schemas.

Also outstanding: /api/portfolio is unpaginated; per_page is unbounded; /api/filters leaks unpublished records into the public payload; /api/blog returns full article bodies in list responses; and no controller eager-loads media, so every list endpoint runs N+1 queries.

The test suite is non-functional rather than merely thin. RefreshDatabase is commented out in tests/Pest.php while phpunit.xml forces in-memory SQLite, so the test database has no schema and any database-touching test fails. The one API test targets a route that does not exist.